EWG Healthy Living v4

Test Automation — Developer Team Report

Status: Auth & Account Fix Complete — 97.3% Pass Rate Verified

March 4, 2026

# Architecture Overview

test/

├── Layer 1: BLoC tests         (39 files, ~530 blocTests)

├── Layer 2: Repository tests    (16 files, 179 tests)

├── Layer 3: Widget tests        (13 files, 133 testWidgets)

├── Layer 4: Design system       (21 files, ~280 tests)

├── Layer 4b: Network tests      (4 files, ~71 tests)

├── Layer 4c: Utility tests      (13 files, ~309 tests)

└── Layer 5: Integration         (14 files, 113 testWidgets)

integration_test/

├── helpers/                     (5 files: gate, data, network, quarantine, app)

├── pages/                       (16 page objects)

├── flows/                       (13 flow test files)

├── OUT_OF_SCOPE.md

└── STAGING_SETUP.md

# Session Changelog

| Session | What Was Done |
| --- | --- |
| 01–GAP | Initial audit, identified coverage gaps, created test plan |
| 02 | BLoC tests for shared, account, product_detail, my_items packages |
| 03 | Repository tests for all packages; identified build_runner cross-package blocker |
| 04 | Design system component tests; network layer tests |
| 05 | Screen widget tests with 7 device variants and accessibility checks |
| 06 | Integration test infrastructure: Page Object Model, helpers, page objects, STAGING_SETUP.md |
| 07 | Integration flows 01–07 (auth, search, product detail, lists, home, account, history) |
| 08 | Integration flows 08–13, CI/CD workflows, policy docs (FLAKINESS_POLICY, CODEOWNERS), final reports |
| GAP-A | Renamed appleSignInException → platformSignInException; created DSErrorView widget; added to 4 screens; updated 7 offline widget tests |
| GAP-B | Widget key wiring audit: 96/98 keys wired to source widgets (98%); 20 source files, 8 test files modified |
| GAP-C | Turnkey hardening: TESTING_README.md, pre-commit hook, CI artifact capture, reseed script, local test runner, .env.test support; ran full test suite (496✅ 48❌ 5⏭); fixed account l10n |
| GAP-D | 37 new test files (17 BLoC, 10 utility/extension, 10 design system); fixed 6 failing tests; full suite: 1,063✅ 108❌ 5⏭ (+567) |
| GAP-D+ | Null-safety fixes: replaced any/anyNamed() with provideDummy<T>() or concrete values in 7 BLoC tests; fixed DSPremiumBadge text casing |
| GAP-E | 18 test files fixed + 1 new (DeepLinkRepository); @override+super.noSuchMethod() on all mock classes; Flutter 3.29 API fixes; BLoC seed/state fixes. 1,197✅ 83❌ 5⏭ |
| Utility Tests | 3 new pure-logic utility test files: DateTimeUtils (12), HazardLevelExtension (49), HealthyLivingSharedUtils (63). +124 new passing tests. 1,321✅ 83❌ 5⏭ |
| my_items L10n | Added DesignSystemLocalizations.localizationsDelegates to 4 widget test files; fixed dark mode theme. +29 recovered. 1,350✅ 54❌ 5⏭ |
| Home / PD Fix | Fixed Freezed constructors, mock overrides, BrowseCategoriesBloc provider, DS localizations, dark mode. Product detail now 100%. +20 recovered. 1,370✅ 58❌ 5⏭ |
| Auth/Account Fix | @override+super.noSuchMethod() on 5 auth BLoC mock classes; DS localizations + dark mode on 3 account widget tests. +45 recovered. 1,415✅ 39❌ 5⏭ — 97.3% |

# Test Patterns & Conventions

## BLoC Tests

- Use blocTest<BlocType, StateType>() from bloc_test ^10.0.0

- Mock dependencies with MockBloc/MockCubit or Mockito-generated mocks

- Apply @override + super.noSuchMethod() on all manual mock classes that use anyNamed() with non-nullable parameters

- Register GetIt mocks: injector.registerLazySingleton<T>(() => mock)

- Use provideDummy<T>() for Freezed request/response model types

## Repository Tests

- Standard test() with setUp/tearDown for GetIt cleanup

- Mock DioRestClient responses; test success, failure, and edge cases

- Use Mockito @GenerateMocks for auto-generated mocks

## Screen Widget Tests

- testWidgets with kTestDeviceSizes (7 devices) iterated via device loop

- Dark mode variant: use dsTheme.copyWith(brightness: Brightness.dark) — never bare ThemeData.dark()

- Accessibility checks: androidTapTargetGuideline, iOSTapTargetGuideline, labeledTapTargetGuideline

- Add DesignSystemLocalizations.localizationsDelegates to every test MaterialApp — required for any screen that uses DS widgets

## Integration Tests — Critical Requirements

- Every integration test file MUST have @Retry(2) before main()

- Call IntegrationTestWidgetsFlutterBinding.ensureInitialized() first

- Call IntegrationGate.skipIfNotApproved() immediately after binding

- Use Page Objects only — never call find.byKey() directly in test body

- Use TestAccounts / TestProducts constants — never hardcode credentials

## Page Object Model

class MyPage extends BasePage {

const MyPage(super.tester);

Future<void> doAction() => tap(TestKeys.myButton);

}

BasePage provides: waitFor(), tap(), enterText(), scrollUntilVisible(), waitForAbsent(), isVisible()

## Mockito Null-Safety Pattern

All manual mock classes that use anyNamed() or any() with non-nullable parameters must use:

class MockFooRepository extends Mock implements FooRepository {

@override

noSuchMethod(Invocation invocation) =>

super.noSuchMethod(invocation);

}

# Known Fixes Applied (GAP-D+ through Auth/Account)

| Root Cause | Fix Applied | Tests Recovered |
| --- | --- | --- |
| Mockito any/anyNamed() null-safety | @override + super.noSuchMethod() on 12 mock classes across 18 files | ~85 |
| Auth Mockito null-safety (5 BLoC files) | MockAuthRepository, MockAuthAnalytics, MockSessionRepository, MockKeyValueStorage | +29 |
| Account DesignSystemLocalizations (3 widget files) | Added DS localization delegates + dsTheme.copyWith dark mode | +16 |
| Flutter 3.29 TextFormField.obscureText removed | Changed to EditableText.obscureText | ~30 |
| pumpAndSettle infinite animation timeout | Changed to pump(Duration(seconds:1)) for loading states | 1 |
| BLoC seed-state equality deduplication | Removed redundant expected state in CategoryFilterBloc test | 1 |
| String extension assertion mismatch | Corrected expected value (upon not in preposition set) | 1 |
| RevenueCat binding not initialized | Added TestWidgetsFlutterBinding.ensureInitialized() | 1 |
| my_items DSButtonPrimary L10n failure | Added DesignSystemLocalizations.localizationsDelegates to 4 widget test files | +29 |
| Home Freezed constructor mismatch | homeInitial→homeStarted; justVerifiedInitial→justVerifiedListLoadInProgress | +7 (home) |
| Product detail mock null-safety | @override+super.noSuchMethod() on MockProductDetailRepository (4 methods) | +13 (PD 100%) |

# Remaining Failures — 39 Tests

| # | Root Cause | Tests | Package | Fix |
| --- | --- | --- | --- | --- |
| 1 | Missing search_request_model.g.dart | 13 | find | dart run build_runner build --delete-conflicting-outputs in healthy_living_find |
| 2 | HomeScreen RenderFlex overflow | 5 | home | Wrap column content in SingleChildScrollView or use Flexible/Expanded widgets |
| 3 | HomeScreen accessibility violations | 4 | home | Increase all interactive elements to ≥48x48dp; add semantic labels to unlabeled tappable widgets |
| 4 | Missing healthy_living_auth_micro_package.module.dart | 5 | auth | dart run build_runner build --delete-conflicting-outputs in healthy_living_auth |
| 5 | MyAccountScreen accessibility | 2 | account | Increase interactive element sizes to ≥48x48dp in MyAccountScreen |
| 6 | SubscriptionDetailsBloc RevenueCat platform channel | 2 | account | Extract PurchaseService interface (recommended) or register mock PlatformChannel for com.revenuecat.purchases |
| 7 | MyListSignInWidget button height 42px < 48px minimum | 4 | my_items | Increase Sign in and Create an Account button height in MyListSignInWidget from 42px to ≥48px — one change fixes both screens |
| 8 | Scan .g.dart + SDK constraint >=3.7.2 vs ^3.8.0 | 4 | scan | Bump sdk constraint to >=3.8.0 <4.0.0 across monorepo; then run build_runner in healthy_living_scan |

# CI Pipeline

## app-pipeline.yaml Changes

- Step added: Generate mocks — runs melos build_mocks before unit tests

- Step added: Integration test job (integration-tests) with INTEGRATION_TESTS_APPROVED gate

- Step added: Quarantine job (integration-tests-quarantine) with continue-on-error: true

- Coverage thresholds updated to per-package values (network 70%, domain 70%, data 65%)

- CI artifact capture: screenshots and video on failure for all jobs

## BrowserStack Workflow (browserstack.yml)

- Split into 3 jobs: android build, iOS build, upload + execute

- Separate offline state test job using no-network BrowserStack profile (0 kbps)

- Runs full 12-flow suite on both iOS and Android

- iOS runs exclusively here — Firebase Test Lab does not support iOS

## Firebase Test Lab Workflow (firebase_test_lab.yml)

- Android only — API levels 26, 27, 28, 29, 30, 31, 33, 34

- Runs same 12-flow suite on Android — parallel to BrowserStack, not sequential

- Client owns the Firebase project; DevOps owns the pipeline integration

- FIREBASE_SA_KEY and FIREBASE_PROJECT_ID stored as GitHub Secrets

# Policy Documents & Tooling

| Document / File | Purpose | Status |
| --- | --- | --- |
| FLAKINESS_POLICY.md | Quarantine process, severity levels (Low/Medium/High), mean-time-to-fix tracking | NEW |
| TESTING_OWNERSHIP.md | Maps all test areas to responsible owners | NEW |
| CODEOWNERS | Automated PR review routing by file path | NEW |
| TESTING_README.md | Single start-here guide for any developer joining the project | NEW |
| scripts/run_tests.sh | Local test runner: unit, integration smoke/full, mock generation | NEW |
| scripts/reseed_staging.sh | Reseeds staging test data before integration runs | NEW |
| .githooks/pre-commit | Stale mock detection warning (never blocks commit) | NEW |
| .env.test.example | Template for local integration test credentials | NEW |
| integration_test/STAGING_SETUP.md | Staging environment requirements and data seeding instructions | UPDATED |
| integration_test/OUT_OF_SCOPE.md | Documents the 6 flows that cannot be automated and why | NEW |

# All Test Run Results — Progressive History

| After Session | Pass | Fail | Skip | Delta Pass | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| GAP-C | 496 | 48 | 5 | Baseline | 91.0% |
| GAP-D | 1,063 | 108 | 5 | +567 | 91.0% |
| GAP-E | 1,197 | 83 | 5 | +134 | 93.5% |
| Post-GAP-E Utility | 1,321 | 83 | 5 | +124 | 93.8% |
| my_items L10n Fix | 1,350 | 54 | 5 | +29 | 95.8% |
| Home / PD Fix | 1,370 | 58 | 5 | +20 | 95.9% |
| Auth/Account Fix | 1,415 | 39 | 5 | +45 | 97.3% ✅ |

EWG Healthy Living v4 — Developer Team Report — March 4, 2026