EWG Healthy Living v4

Test Automation — Executive Report

Prepared for: EWG Product & Engineering Leadership

Status: Auth & Account Fix Complete

March 4, 2026

# Summary

The EWG Healthy Living v4 Flutter application now has comprehensive automated test coverage across all test layers — from unit tests through end-to-end integration flows. The test suite was built across 8 structured sessions plus 5 hardening sessions (GAP-A through GAP-E), followed by three targeted fix rounds, producing approximately 1,465 test definitions across 116 test files.

A verified full local test run on March 4, 2026 confirms: 1,415 passing, 39 failing, 5 skipped — 97.3% pass rate. Every remaining failure has a documented root cause and a defined fix path.

# Key Metrics

| Metric | Value |
| --- | --- |
| Test files created / updated | 116 |
| Test definitions (source) | ~1,465 |
| Tests passing (verified local run) | 1,415 ✅ |
| Tests failing (known blockers) | 39 ❌ |
| Tests skipped | 5 ⏭ |
| Pass rate | 97.3% |
| Integration flow test files | 13 |
| Integration tests (testWidgets) | 110 |
| Page object files | 16 |
| TestKeys wired to source | 96/98 (98%) |
| CI workflow files | 3 |
| Coverage before engagement | ~3% |
| Coverage after engagement | ~75% of app features |

# What Was Delivered

## Unit Tests (Layers 1–2)

- 39 BLoC test files (~530 blocTests) covering all business logic controllers across every package

- 16 Repository test files (179 tests) covering all data-access patterns — success, failure, empty response, and exception handling

- 13 utility/extension test files (~309 tests) covering string, int, double, list extensions, JSON converters, DateTimeUtils, HazardLevelExtension, HealthyLivingSharedUtils, SafeDoubleConverter, SafeMapIntConverter

## Widget Tests (Layers 3–4)

- 11 screen widget test files (87 testWidgets) covering all major screens across 7 device sizes and in both light and dark mode, with full accessibility guideline checks

- 21 design system test files (~280 testWidgets) covering all reusable UI components

- 2 additional widget test files (46 tests) for home screen component widgets

- 4 network test files (~71 tests) covering API client, error parsing, and exception types

## Integration Tests (Layer 5)

- 13 end-to-end flow files covering all user-facing features (auth, search, product detail, lists, home, account, history, browse, brands, ingredients, compare, preferences, navigation)

- 16 page object files implementing the Page Object Model pattern

- 5 helper files for test infrastructure (gating, data, network simulation, quarantine)

- All integration tests are gated — they skip safely on every CI run until the staging environment is confirmed

## CI/CD Infrastructure

- BrowserStack App Automate workflow for real-device cross-platform testing (iOS + Android)

- Firebase Test Lab workflow for Android API 26–34 level coverage

- Per-package coverage thresholds replacing the prior blanket 60% threshold

- Mock generation step added to CI pipeline before test execution

## Governance

- CODEOWNERS — automated PR review routing

- FLAKINESS_POLICY.md — quarantine process, severity levels, escalation path

- TESTING_OWNERSHIP.md — all test areas mapped to responsible owners

- TESTING_README.md — single start-here guide for any developer joining the project

# Hardening Sessions Changelog

| Session | Primary Work | Pass After | Pass Rate |
| --- | --- | --- | --- |
| GAP-A | Error view wiring; renamed platformSignInException; updated 7 offline tests | — | Baseline |
| GAP-B | Widget key audit; wired 96/98 TestKeys to source; 20 source files modified | — | Baseline |
| GAP-C | First full run; L10n generation; TESTING_README; pre-commit hook; CI artifact capture | 496 | 91.0% |
| GAP-D | 37 new test files; fixed 6 failing tests; more than doubled passing count | 1,063 | 91.0% |
| GAP-D+/E | 18 test files fixed; Mockito null-safety; Flutter 3.29 API; 1 new repo test | 1,197 | 93.5% |
| Post-GAP-E | 3 new utility test files (DateTimeUtils, HazardLevel, SharedUtils) — 124 new tests | 1,321 | 93.8% |
| my_items L10n | Added DS localization delegates + dark mode theme fix to 4 widget test files | 1,350 | 95.8% |
| Home / PD Fix | Freezed constructors, mock overrides, providers; product_detail now 100% | 1,370 | 95.9% |
| Auth/Account Fix | Mockito @override pattern (5 auth files); DS localizations (3 account files) | 1,415 | 97.3% |
| CURRENT | Verified March 4, 2026 | 1,415 | 97.3% |

# Current Test Results — Verified March 4, 2026

| Package | Pass | Fail | Skip | Notes |
| --- | --- | --- | --- | --- |
| design_system | 313 | 0 | 0 | 100% |
| network | 71 | 0 | 0 | 100% |
| storage | 15 | 0 | 0 | 100% |
| healthy_living_shared | 570 | 0 | 5 | 100% (5 design-skipped) |
| healthy_living_product_detail | 123 | 0 | 0 | 100% |
| healthy_living_home | 113 | 9 | 0 | Source layout/a11y bugs |
| healthy_living_account | 58 | 4 | 0 | RevenueCat + a11y |
| healthy_living_auth | 44 | 5 | 0 | Missing module.dart |
| healthy_living_my_items | 83 | 4 | 0 | Accessibility tap-target |
| healthy_living_find | 25 | 13 | 0 | Missing .g.dart files |
| healthy_living_scan | 0 | 4 | 0 | SDK constraint + .g.dart |
| TOTAL | 1,415 | 39 | 5 | 97.3% pass rate |

# Remaining Failures — 39 Tests

Every remaining failure is accounted for. None are unexplained. All are blocked on tooling, SDK versions, or pre-existing source issues — not on test logic.

| # | Root Cause | Description | Tests | Package | Action Required |
| --- | --- | --- | --- | --- | --- |
| 1 | Missing .g.dart (find) | SearchRequestModel .g.dart not generated — all importing tests fail at compile time | 13 | find | Run build_runner in healthy_living_find |
| 2 | HomeScreen source bugs | 5 RenderFlex overflows on mobile devices; 3 accessibility tap-target violations; 1 text scale overflow | 9 | home | Wrap in SingleChildScrollView; increase tap targets to ≥48px |
| 3 | Missing module.dart (auth) | Injectable .module.dart not generated; 5 test files import barrel file that exports it | 5 | auth | Run build_runner in healthy_living_auth |
| 4 | Account: RevenueCat + a11y | 2 tests hang on Purchases.getCustomerInfo() — no native channel in tests; 2 MyAccountScreen tap-target violations | 4 | account | Inject PurchaseService wrapper; increase tap targets to ≥48px |
| 5 | my_items accessibility | MyListSignInWidget buttons are 42px — below Android/iOS minimums; shared widget affects 2 screens | 4 | my_items | Increase MyListSignInWidget button height to ≥48px |
| 6 | Scan SDK + .g.dart | json_serializable requires Dart ^3.8.0; monorepo is >=3.7.2 — .g.dart files cannot be generated | 4 | scan | Bump SDK to >=3.8.0 across monorepo; then run build_runner in scan |

Fixing items 1–5 (tooling + source fixes, no monorepo coordination required) resolves 35 of 39 failures and brings the pass rate from 97.3% to approximately 99.7%. Item 6 (scan SDK bump) is a coordinated monorepo change deferred to a dedicated branch.

# Integration Test Activation

Integration tests are designed to be safe to merge immediately. They skip (not fail) on every CI run until the staging environment is confirmed. To activate:

| # | Action | Detail | Owner |
| --- | --- | --- | --- |
| 1 | GitHub repository access | QA team needs write access to pass credentials via GitHub Secrets | EWG DevOps |
| 2 | Staging environment owner | One named person responsible for staging uptime; all 113 integration tests run against staging | EWG Engineering Lead |
| 3 | Two staging test accounts | One standard, one premium — credentials stored as GitHub Secrets, never in code | EWG QA |
| 4 | RevenueCat sandbox | Premium test account needs active sandbox entitlement for subscription/paywall flows | EWG Engineering |
| 5 | BrowserStack + Firebase credentials | API keys added to GitHub Secrets; without these, integration tests run on local simulator only | EWG DevOps |

Once all items above are complete, set INTEGRATION_TESTS_APPROVED=true in GitHub repository secrets. Every integration job activates on the next push — no code changes, no pull request required.

# Risk Assessment

| Risk | Mitigation |
| --- | --- |
| Integration tests fail on first activation | All flows use @Retry(2); quarantine process documented in FLAKINESS_POLICY.md |
| Staging data drift | Test data constants centralized in test_data.dart; STAGING_SETUP.md documents all data requirements |
| Flaky tests blocking PRs | Quarantine job runs with continue-on-error: true; FLAKINESS_POLICY.md defines escalation thresholds |
| Cross-device failures | BrowserStack and Firebase Test Lab test on real devices across 5 Android/iOS configurations |
| Source bugs surfaced by tests | HomeScreen (9), MyListSignInWidget (4), MyAccountScreen (2) bugs are documented; all are in FAILURE_REPORT.md with exact fix paths |

EWG Healthy Living v4 — Executive Report — March 4, 2026